Project Specification

EcoChoice – A Privacy-First Web App for Exploring “What-If” Carbon-Footprint Scenarios

| Student / ID | Runge Wang / C00304516 |
| --- | --- |
| Programme | BSc Software Development – Final Year Project |
| Supervisor | Omer Ali |
| Repository | https://github.com/rungewang7-blip/eco-choice-agent |
| Date / Version | 08 October 2026 / v1.0 |

1. Overview

EcoChoice is an installable Progressive Web App (PWA) that lets users build several hypothetical lifestyle scenarios (e.g. “current me”, “cycle to college”, “less red meat”), estimate the yearly carbon footprint of each and compare them side by side. Instead of only logging past behaviour, it answers the question “what would change if I lived differently, and what would it cost me in time or money?”

A rule-based guidance agent (a finite-state machine plus a small regular-expression parser, no LLM) helps the user build scenarios and explains the trade-offs between them in plain language. Estimates come from a transparent calculation engine (activity amount × published emission factor), so every number can be traced to a cited source. A small FastAPI back end publishes versioned reference data; all calculation runs in the browser, scenarios are stored only on the user’s device and no account is needed.

2. Problem and Existing Solutions

| Type of tool | Example | Gap that EcoChoice addresses |
| --- | --- | --- |
| Questionnaire calculators | WWF Footprint Calculator [5] | One profile at a time; alternative futures cannot be saved and compared. |
| Offset / subscription apps | Klima | Centred on paying for offsets rather than evaluating behavioural options. |
| Activity trackers | GPS- or bank-linked trackers | Need accounts and personal data; focus on logging the past, not planning change. |
| Eco-tip / habit apps | Tip-list apps | Advice without the practical trade-offs (time, cost) of each change. |

Unique selling point: a multi-scenario sandbox with neutral, explained trade-offs, no account and on-device storage.

3. Target Users and User Stories

Target users: students and young adults in Ireland who are curious about their impact but do not want to register, log every journey or be pushed towards buying offsets.

- US1 I enter my lifestyle with sliders/dropdowns and instantly see my estimated yearly CO₂e, broken down by category.

- US2 I save, duplicate, rename and delete scenarios, and they are still there when I reopen the app.

- US3 I compare up to 4 scenarios, and see them against the national per-capita benchmark (Section 7).

- US4 I answer the agent’s step-by-step questions (or type e.g. “I drive 15 km a day”) to fill in a scenario.

- US5 I get a short summary of which change saves the most CO₂e and what it costs in time or money.

- US6 I export a comparison as PDF/PNG and back up or restore my scenarios as a JSON file.

4. Functional Requirements and Acceptance Criteria

MoSCoW priority (M = Must, S = Should). All Must items form the minimum viable product. Each acceptance criterion is checked by an automated test or a scripted manual test recorded in the iteration report.

| ID | Requirement | Acceptance criteria | Pri. | Iter. |
| --- | --- | --- | --- | --- |
| F1 | Reference-data API: GET /factors, /catalog, /benchmark; admin script imports factor CSV files. | Responses match the factor schema (S7); import rejects rows with missing source, unknown unit or non-positive value (Pytest). | M | 1 |
| F2 | Calculation engine (client, pure functions). | Total and per-category results match 20 hand-calculated cases; invalid input returns a validation error, never NaN (Vitest). | M | 1 |
| F3 | Scenario editor (sliders/dropdowns for transport, diet, home energy, items). | Changing any input updates the result in < 100 ms; values outside allowed ranges cannot be entered. | M | 1 |
| F4 | Scenario manager in IndexedDB: create, duplicate, rename, delete, delete-all. | Scenarios survive a page reload and browser restart; duplicate creates an independent copy; delete-all leaves storage empty. | M | 2 |
| F5 | Comparison view: stacked bar chart (≤ 4 scenarios) with benchmark line. | Bars equal engine output; benchmark line equals the published reference value; a 5th scenario cannot be added. | M | 2 |
| F6 | Item catalog: pick an item and quantity (g / ml / km / count). | Adding 200 g beef adds 0.2 × factor to the food category; every item displays its source. | S | 2 |
| F7 | Guidance agent: button-driven state machine. | Every state has a defined next/back transition (transition-table test); finishing the flow produces a complete, valid scenario. | M | 3 |
| F8 | Regex text parser. | ≥ 30 test phrases parsed correctly (e.g. “15km”, “15 km/day”, “200g beef”); unrecognised text falls back to manual selection without error. | S | 3 |
| F9 | Trade-off engine: rule-based comparison summary. | For two scenarios the summary names the largest saving (kg CO₂e/yr) and its time/cost impact with a source; identical scenarios give “no difference”. | M | 3 |
| F10 | PWA: manifest, service worker, mobile-first layout. | Offline test: after first load, with network disabled, the app opens, creates a new scenario and calculates it; Lighthouse installable check passes; usable at 360 px width. | M | 3 |
| F11 | Export: PDF/PNG of comparison; JSON backup/restore. | Exported JSON re-imports to identical scenarios; malformed JSON is rejected with a message; PDF contains chart and disclaimer. | S | 4 |
| F12 | Privacy page and permanent disclaimer. | Disclaimer visible on every result and export (S7); privacy page reachable from every screen. | M | 4 |

5. Non-Functional Requirements

- Performance: recalculation < 100 ms; first load < 3 s on a throttled 4G profile.

- Usability & accessibility: keyboard navigable; WCAG 2.1 AA colour contrast; Lighthouse accessibility ≥ 90.

- Security & robustness: input validation on client and server, API rate limiting, HTTPS only, user-friendly error messages.

- Maintainability: domain logic separated from UI; CI runs all tests on every push.

6. System Architecture

Client (Vue 3 + TypeScript PWA): views → Pinia store → services (calculation engine, agent, parser, trade-off engine, IndexedDB storage, API client). Domain logic contains no UI code, so it is unit-tested in isolation. Reference data is cached by the service worker. Server (FastAPI + SQLite): stateless, read-only reference-data API; each imported factor set receives a new version number.

Scenario model: { id, name, createdAt, updatedAt, inputs {…}, result { totalKg, byCategory, factorVersion } }. Storing factorVersion keeps old results reproducible after factors are updated.

7. Carbon Calculation and Data Sources

Method: CO₂e (kg/year) = Σ activity amount × emission factor, annualised per category. Machine learning is deliberately not used: the footprint is a deterministic calculation, and a formula is transparent, fully testable and works offline (ML work on this topic belongs to a separate module).

Boundary – estimated: personal transport (car, bus, rail, flights), home electricity and heating per person, food (diet type and catalog items) and a small set of everyday consumer items. Not estimated: public services and infrastructure, work-related emissions, full life-cycle of durable goods (e.g. phones, furniture), land-use change beyond the published food factors, offsets and carbon removals.

Factor schema: { id, category, activity, unit, kgCO2ePerUnit, source, sourceYear, sourceUrl, factorVersion }.

Sources: DESNZ/DEFRA conversion factors (transport, fuels)[1], SEAI (Irish electricity and heating)[2], Poore & Nemecek 2018 (food)[3]. Benchmark: a single *national per-capita annual CO₂e benchmark* built as an “average Irish resident” scenario from SEAI household-energy and NTA/CSO travel statistics [4] and run through the same engine, so it covers exactly the same boundary as user scenarios (a national inventory total would include industry and agriculture and would not be comparable).

Precision: results are rounded to 2 significant figures. Disclaimer: “Results are estimates based on average emission factors and should not be interpreted as a measurement of your actual carbon footprint.”

8. Privacy and Data Handling

- PR1 Scenario data is never included in any HTTP request; the client only sends GET requests for public reference data (Playwright test intercepts all requests and checks URLs and bodies).

- PR2 No accounts, cookies, analytics or third-party tracking scripts are loaded (checked in the browser network log).

- PR3 Server logs contain only time, path and status code; IP addresses are held in memory for rate limiting only.

- PR4 The user can erase all local data with one “Delete all data” action (F4), in line with GDPR data minimisation and privacy by design [6].

9. Out of Scope

- ML prediction, LLM/OCR APIs, image recognition – not needed, add cost and external dependencies; code must run without private API keys.

- Accounts, cloud sync, social leaderboards – conflict with the privacy-first design.

- Bank integration, offset purchasing, payments – require commercial agreements and financial regulation.

- Health advice – outside the carbon focus and carries liability.

- Native mobile app / App Store release – Apple does not accept plain PWAs; Google Play packaging is a stretch goal only.

10. Technology Stack

| Layer | Technologies |
| --- | --- |
| Front end | Vue 3 + Vite, TypeScript, Pinia, Tailwind CSS, Chart.js, idb (IndexedDB), vite-plugin-pwa (Workbox), jsPDF + html2canvas |
| Back end | Python 3.12, FastAPI, Pydantic, SQLite (SQLModel), slowapi (rate limiting) |
| Testing | Vitest (engine, agent, parser, trade-offs, storage), Pytest (API, import), Playwright (main journey, offline, privacy) |
| DevOps | GitHub (tagged release per iteration), GitHub Actions CI; front end on Netlify/Vercel, API on Render |

11. Iteration Plan

Every iteration delivers a code zip, a tagged GitHub release link, a screencast of the deployed release and a short report (what worked, problems and fixes, AI use, next steps). The app is deployed from iteration 1.

| Iteration | Due | Goal and requirements |
| --- | --- | --- |
| 1 (20) | November 2026 | Walking skeleton: factor data collected and documented; reference-data API + import (F1); calculation engine (F2); single-scenario editor (F3); CI and first deployment. |
| 2 (20) | December2026 | Scenario sandbox: scenario manager (F4), comparison chart with national per-capita benchmark (F5), item catalog (F6). |
| 3 (20) | February 2027 | Agent and PWA: guidance agent (F7), parser (F8), trade-off engine (F9), offline PWA (F10), privacy tests PR1–PR3. |
| Final (30) | April 2027 | Export (F11), privacy page and disclaimer (F12), accessibility fixes, usability test with 5 users (SUS), final screencast. |
| Report (10) | May 2027 | End-of-year project report: design, testing, evaluation, reflection, AI-use log. |

12. Risks and Mitigation

| Risk | Level | Mitigation |
| --- | --- | --- |
| Factors from different sources/years are inconsistent | Med | One primary source per category; record source and year; explained in the disclaimer. |
| Agent/parser takes longer than planned | Med | Button-driven agent first (Must); free-text parser is a Should. |
| Scope too large for the time available | Med | Strict MoSCoW: Should items are dropped before any Must item slips. |
| Cannot explain AI-assisted code at viva | High | Write code myself, keep an AI-use log, review each module before submission. |

13. Success Criteria

- All Must requirements meet their acceptance criteria in the deployed app and appear in the final screencast.

- The project runs from the GitHub README with no external API keys; CI passes on the final release.

- ≥ 70 % line coverage of back end and client domain logic; Lighthouse installable and accessibility ≥ 90.

- Average System Usability Scale (SUS) score ≥ 68 from 5 test users.

14. Use of AI

I  utilized Doubao for copy-editing and minor structural revision of this project specification document.

In the early requirements-definition phase, this tool was consulted to cross-verify whether planned sub-tasks were fully covered, to assess the practical implementability of proposed features, and to evaluate how well the conceptual application would align with real-world App-Store market-release requirements. It was also used to investigate technical barriers, third-party API access policies and potential cost burdens for several ambitious ideas I considered, including on-device image recognition and integration with European open-banking APIs for automatic consumption-data retrieval. These consultations highlighted significant practical risks associated with those ideas.

Building on these findings, alternative feature ideas were explored during discussion, such as building a manual item-and-unit catalogue for user-driven quantity input and a rule-based agent for text-driven form-population, as potential work-arounds instead of the originally proposed screenshot-OCR workflow. While AI-derived observations supported these exploratory discussions, all final judgements on project scope, feature trade-offs and the selection of alternative solution ideas are my own.

A log of AI-assisted work will be retained within repository file AI_USAGE.md. This log preserves concise summaries together with key prompt information for each consultation. Condensed summaries from this log will also be included within each iteration report.

Supervisor clearance: [approved by Omer Ali on 09/10/2026]

15. References

[1] DESNZ, “Greenhouse gas reporting: conversion factors 2025,” U.K. Government, 2025.

[2] SEAI, “Emission and conversion factors; Energy in the Residential Sector,” Sustainable Energy Authority of Ireland. [Online]. Accessed: Oct. 2026.

[3] J. Poore and T. Nemecek, “Reducing food’s environmental impacts through producers and consumers,” Science, vol. 360, no. 6392, pp. 987-992, 2018.

[4] NTA, “National Household Travel Survey 2022 – Update Report,” National Transport Authority, Dublin, Ireland, 2024.

[5] WWF-UK, “Footprint Calculator Methodology Document,” 2021.

[6] European Union, “General Data Protection Regulation (EU) 2016/679,” Art. 5 and Art. 25, 2016.